WHOIS work items in progress, 23 August 2005

| Work item | Most recent action/decision | Current status | Next action | Future actions/timeline |
| --- | --- | --- | --- | --- |
| Recommendation 1 on improved notification and consent | 26 May 2005 Final TF report (inc. public comments) sent to GNSO Council with list of questions / implementation issues. GNSO Council requested advice from ICANN legal counsel on wording of recommendation. | Voting is deferred pending legal advice on whether notice can be construed as consent. | 22 September 2005 Legal advice being requested from ICANN legal counsel ahead of GNSO Council call | 27 September 2005 Staff prepares and submits Council report to the Board. |
| (Task 5) Rec. 2 on national laws | 22 June 2005 Call for constituency statements on draft recommendation, deadline; 21 July 2005. | Statements received: Registry constituency ISPCP constituency NCUC Registrar constituency IP constituency Statements outstanding: Business constituency | 30 August 2005 Formal task force vote on recommendation | 6 September 2005 Publication of initial report for public comments 27 September 2005 Deadline for public comments 4 October 2005 Preparation of final task force report |
| Task 1 Define purpose of Whois in context of ICANN’s mission, etc. | 14 June 2005 TF conference call called for constituency statements by 21 July 2005. 16 June 2005 Staff compiled information on current uses of Whois data. | Constituency statements received: Registry constituency ISPCP NCUC IP constituency Business constituency Constituency statements outstanding: Registrar constituency | 30 August 2005 Discussion of statements on task force conference call |  |
| Task 2 Define purpose of Whois contacts | 14 June 2005 TF conference call called for constituency statements by 21 July 2005. TF reps also asked to submit information on how the registrants populate the contact fields. Registrars also asked to submit information on what guidance is given to registrants on contact types, and if default data is populated into each. | Constituency statements received: Registry constituency ISPCP IPC Registry constituency Business constituency Constituency statements outstanding: Registrar constituency | 30 August 2005 Discussion of statements on task force conference call |  |
| Task 3 Determine which data should be available for public access and how to access non publicly accessible data | 7 June 2005 Task force decided to work on this issue before the July ICANN meeting in Luxembourg, if there was time, and after that meeting if there was not. | Item not currently active |  |  |
| Task 4 Determine how to improve inaccurate data reporting, and for investigating and correcting inaccurate data. | 28 July 2005 GNSO Council created a working group to review implementation of current WHOIS policies on accuracy (e.g WHOIS data reminder policy, and WHOIS problem reporting system). Working group chair: Niklas Lagergren (IP constituency) | 25 August 2005 Staff is setting up a working group mailing list and archive 26 August 2005 Staff is gathering information on WHOIS Data Reporting System to inform the group’s work. | September 2005 Working group chair, supported by staff, will solicit volunteers and call a meeting to begin work. |  |
| Tiered access | 7 June 2005 Whois TF decided to work on tiered access (Task 4) on the mailing list. 28 June 2005 Ross Rader compiled information on previous task force proposals on tiered access and submitted it to the mailing list: http://forum.icann.org/lists/gnso-dow123/msg00435.html 26 July 2005 Whois TF asked Maria Farrell (MF) to provide: Information on differences between data elements registrars are required to collect and display Information from a review of work done by previous task forces on proxy services | 25 August 2005 MF agreed to provide information by this date. |  |  |

WHOIS Task Force terms of reference tasks (agreed by GNSO Council, 2nd June 2005):

(1) Define the purpose of the WHOIS service in the context of ICANN's mission and relevant core values, international and national laws protecting privacy of natural persons, international and national laws
that relate specifically to the WHOIS service, and the changing nature of Registered Name Holders.

(2) Define the purpose of the Registered Name Holder, technical, and administrative contacts, in the context of the purpose of WHOIS, and the purpose for which the data was collected. Use the relevant definitions from Exhibit C of the Transfers Task force report as a starting point.

(3) Determine what data collected should be available for public access in the context of the purpose of WHOIS. Determine how to access data that is not available for public access.

(4) Determine how to improve the process for notifying a registrar of inaccurate WHOIS data, and the process for investigating and correcting inaccurate data. Currently a registrar "shall, upon notification by any person of an inaccuracy in the contact information associated with a Registered Name sponsored by Registrar, take reasonable steps to investigate that claimed inaccuracy. In the event Registrar learns of
inaccurate contact information associated with a Registered Name it sponsors, it shall take reasonable steps to correct that inaccuracy."

(5) Determine how to resolve differences between a Registered Name Holder's, gTLD Registrar's, or gTLD Registry's obligation to abide by all applicable laws and governmental regulations that relate to the
WHOIS service, as well as the obligation to abide by the terms of the agreements with ICANN that relate to the WHOIS service. [Note this task refers to the current work in the WHOIS task force called 'Recommendation 2', A Procedure for conflicts, when there are conflicts between a registrar's of registry's legal obligations under local privacy laws and their contractual obligations to ICANN.]