Proposed Timeline for Delivery of IRTP Part B WG Final Report

Master Project Plan

| Task | Timing | Who |
| --- | --- | --- |
| Approve San Francisco Project Plan | 23 November 2010 |  |
| Finalize agenda for Cartagena | 25 November 2010 |  |
| Review findings and input Identify areas of consensus and disagreement Note areas of agreement and work out compromises on areas of disagreement | 9 December 2010 (Cartagena Meeting) |  |
|  | 21 December 2010 (?) |  |
| Create 1st draft on consensus | 4 January 2010 (?) |  |
| Assemble final report draft | 11 January 2010 |  |
| Do public comment round | 18 January 2010 |  |
| Publish final report candidate | 25 January 2010 |  |
| Collect and Review comments | 1 February 2010 |  |
| Collect and Review comments | 8 February 2010 |  |
| Revise final report | 15 February 2010 |  |
| Delivery of Final Report to GNSO Council | 21 February 2011 (publication deadline for San Francisco Meeting) |  |

Subtopics

| Charter Question / Grouping | Priority | Project Lead |
| --- | --- | --- |
| Addressing hijacking - Urgent return of a domain | 1 |  |
| Undoing inappropriate transfers | 2 |  |
| Change of Registrant Close to Transfer | 3 |  |
| Registrar Lock Standards and Best Practices | 4 |  |
| Denial Reason #7 | 5 |  |

Note:  Each charter question / grouping needs to follow the above master project plan.  Group should finalize priorities and assign project lead for each topic, who will then be responsible for meeting milestones.