Draft IRTP Part C Working Group Work Plan & Timeline (updated 16 July 2012)

| Target Date | What | Deliverable / Topic for Discussion | Who |
| --- | --- | --- | --- |
| 21 November | Opening of public comment period |  | Staff / Working Group |
| 22 November | IRTP Part C WG Meeting | Finalization of SG/C Statement Request Template | All |
| 23 November | Circulation of Stakeholder Group / Constituency Statement Request Template |  | Staff |
| 29 November | IRTP Part C WG Meeting | Finalization of Work Plan (29 Nov) Establish approach to tackle Charter Questions IRTP training session (if needed) | All |
| 6 December | IRTP Part C WG Meeting |  | All |
| 13 December | IRTP Part C WG Meeting |  | All |
| 20 December | IRTP Part C WG Meeting |  | All |
| 22 December | Closing of public comment period / Preparation of Summary & Analysis |  | Staff |
| 2 January | Deadline for submission of SG / C Statements |  | SG / C |
| 3 January (TBC) | IRTP Part C WG Meeting | Review of Domain Name Transfer Case Study | All |
| 10 January | IRTP Part C WG Meeting | Review deliverables / work plan for this set of WG meetings Continue Review of Domain Name Transfer Case Study | All |
| 17 January | IRTP Part C WG Meeting | Review of public comments |  |
| 24 January | IRTP Part C WG Meeting | Continue Review comments Review of SG/Constituency Statements | All |
| 31 January | IRTP Part C WG Meeting | Continue Review SG/C Statements Discussion of AC/SO Comments Development of program for IRTP Part C F2F meeting in Costa Rica | All |
| 7 February | IRTP Part C WG Meeting | Document Review for Costa Rica (If any) Update Work plan for Item A discussion Review/Update Mind map Item A – Issue Report Review | All |
| 14 February | IRTP Part C WG Meeting | Item A discussion | All |
| 21 February | IRTP Part C WG Meeting | Item A Discussion | All |
| 28 February | IRTP Part C WG Meeting | Item A Discussion | All |
| 6 March | IRTP Part C WG Meeting | F2F Meeting Prep | All |
| 14 March | IRTP Part C Face-to-Face meeting at the ICANN meeting in Costa Rica | Outreach meeting? Request time with ccNSO? Work Session? | All |
| 27 March | IRTP Part C WG Meeting | Review deliverables / work plan for this set of WG meetings (27 March) Recap meeting Update from subteams, (including plan for completion) Continue Discussion of Item A | All |
| 3 April | IRTP Part C WG Meeting | Update from subteams Look at Item B for work breakdown, for any necessary subteams Start the draft of the initial report - outline | All |
| 10 April | IRTP Part C WG Meeting | Complete & Report on Item A Subteam work (?) Discuss impact on Item A | All |
| 17 April | IRTP Part C WG Meeting | Bring discussion of Item A to draft conclusions for initial report, defining open issues if necessary Schedule Checkpoint | All |
| 24 April | IRTP Part C WG Meeting | Discussion on Item B/C | All |
| 1 May | IRTP Part C WG Meeting | Discussion on Item B/C Possible lengthening of meetings in order to complete work on time. | All |
| 8 May | IRTP Part C WG Meeting | Discussion on item C/B | All |
| 15 May | IRTP Part C WG Meeting | Review draft of initial report item A | All |
| 22 May | IRTP Part C WG Meeting | Review draft of initial report Items B & C | All |
| 29 May | IRTP Part C WG Meeting | Final draft review for Initial Report | All |
| 1 June (Prague Publication Deadline) | Publication of IRTP Part C Initial Report | (Slippage planning if necessary) | Staff |
| 1 June | Opening of public comment period on Initial Report |  | Staff |
| 5 June | IRTP Part C WG Meeting | Planning for the Workshop and other face to face meeting activities as necessary |  |
| 13 June | IRTP Part C WG Meeting | Slide review for workshop |  |
| 27 June | IRTP Part C Workshop at ICANN Meeting in Prague to present Initial Report to the Community |  | All |
| 10 July | IRTP Part C WG Meeting | Recap from ICANN Meeting In Prague Commence review of comments received to date Review deliverables / work plan for this set of WG meetings | All |
| 17 July | IRTP Part C WG Meeting | Finalize work plan for this set of WG meetings Continue review of comments received to date Determine whether the WG wants to respond to any of the comments received as part of the public comment forum | All |
| 24 July | IRTP Part C WG Meeting | Continue review of comments received to date |  |
| 25 July | Closing of public comment period on Initial Report / Preparation of Summary & Analysis |  | Staff |
| 24 July | IRTP Part C WG Meeting | Continue review of comments received | All |
| 31 July | IRTP Part C WG Meeting | Continue review of comments received | All |
| 7 August | IRTP Part C WG Meeting | Continue review of comments received | All |
| 14 August | IRTP Part C WG Meeting | Continue review of comments received | All |
| 21 August | IRTP Part C WG Meeting | Continue review of comments received Start deliberations on open issues identified in the Initial Report | All |
| 28 August | IRTP Part C WG Meeting | Continue deliberations on open issues identified in the Initial Report | All |
| 4 September | IRTP Part C WG Meeting | Continue deliberations on open issues identified in the Initial Report | All |
| 11 September | IRTP Part C WG Meeting | Continue deliberations on open issues identified in the Initial Report Review draft Final Report | All |
| 18 September | IRTP Part C WG Meeting | Review draft Final Report and address any remaining issues | All |
| 25 September | IRTP Part C WG Meeting | Review draft Final Report and address any remaining issues | All |
| 2 October | IRTP Part C WG Meeting | Review draft Final Report and address any remaining issues | All |
| 9 October (Deadline for documents for consideration at GNSO Council meeting at the ICANN meeting in Toronto) | Publication of IRTP Part C Final Report and submission to the GNSO Council |  | Staff |