Draft UDRP-Lock Working Group Work Plan & Timeline (updated 30 April 2012)

| Target Date | What | Deliverable / Topic for Discussion | Who |
| --- | --- | --- | --- |
| 16 April | UDRP-Lock WG Meeting ; First Call of WG | Statements of Interest | Working Group |
| 26 April | UDRP-Lock WG Meeting ; Election of WG Chairs | Determine WG Chairs; Statements of Interest; Review Charter | Working Group |
| 3 May | UDRP-Lock WG Meeting | Open public comment forum | Working Group |
| 10 May | UDRP-Lock WG Meeting | Open public comment forum; outreach; develop work plan | Working Group |
| 17 May | UDRP-Lock WG Meeting | Develop outreach survey to Registrars and UDRP Providers | Working Group |
| 24 May | UDRP-Lock WG Meeting | Develop outreach survey to Registrars and UDRP Providers; Plan for Prague | Working Group |
| 31 May | UDRP-Lock WG Meeting | Develop outreach survey to Registrars and UDRP Providers; Plan for Prague | Working Group |
| 7 June | UDRP-Lock WG Meeting | Develop outreach survey to Registrars and UDRP Providers; Plan for Prague | Working Group |
| 28 June | UDRP-Lock Face to Face session in Prague | Review of WG Status and community discussion | Working Group |
| 12 July | UDRP-Lock WG Meeting | Recap F2F in Prague; Review Survey Responses | Working Group |
| 19 July | UDRP-Lock WG Meeting | Review Survey Responses | Working Group |
| 2 August | UDRP-Lock WG Meeting | Review Survey Responses | Working Group |
| 16 August | UDRP-Lock WG Meeting | Review WG Charter requirements & next steps | Working Group |
| 30 August | UDRP-Lock WG Meeting | Review WG Charter requirements & work plan | Working Group |
| 3 September | Initial Public Comment Period Closes and Reply period opens | None | None |
| 6 September | UDRP-Lock WG Meeting | Respond to Charter Questions / Formulate Recommendations | Working Group |
| 13 September | UDRP-Lock WG Meeting | Respond to Charter Questions / Formulate Recommendations | Working Group |
| 20 September | UDRP-Lock WG Meeting | Respond to Charter Questions / Formulate Recommendations | Working Group |
| 24 September | Reply Comment Period Closes | Create Public Comment Review Tool | Staff |
| 27 September | UDRP-Lock WG Meeting | Review Public Comments / Create Initial Report | Working Group |
| 4 October | UDRP-Lock WG Meeting | Review Public Comments / Create Initial Report | Working Group |
| 15 October | UDRP-Lock Face to Face session in ICANN 45 - Toronto |  | Working Group |
| 25 October | UDRP-Lock WG Meeting |  | Working Group |
| 1 November | UDRP-Lock WG Meeting |  | Working Group |
| 8 November | UDRP-Lock WG Meeting |  | Staff |
| 15 November | UDRP-Lock WG Meeting |  | Working Group |
| 22 November | US Holiday |  |  |
| 29 November | UDRP-Lock WG Meeting |  | Staff |
| 6 December | UDRP-Lock WG Meeting |  | Chairs / Staff |
| 13 December | UDRP-Lock WG Meeting |  | Working Group |
| 10 January | UDRP-Lock WG Meeting |  | Working Group |
| 17 January | UDRP-Lock WG Meeting |  | Working Group |
| 31 January | UDRP-Lock WG Meeting |  | Working Group |
| 4 February | First draft of Initial Report shared for review | Draft Initial Report published | ICANN Staff |
| 7 February | UDRP-Lock WG Meeting | Continue review of straw man proposal and draft recommendations | Working Group |
| 14 February | UDRP-Lock WG Meeting | Continue review of straw man proposal and draft recommendations | Working Group |
| 21 February | UDRP-Lock WG Meeting | Continue review of straw man proposal and draft recommendations | Working Group |
| 28 February | UDRP-Lock WG Meeting | Finalize straw man proposal and draft recommendations for inclusion in the draft Initial Report | Working Group |
| 7 March | UDRP-Lock WG Meeting | Finalize Initial Report | Working Group |
| 14 March | UDRP-Lock WG Meeting | Finalize Initial Report | Working Group |
| 15 March | Publication of Initial Report | Publish Initial Report for public comment | ICANN Staff |
| 21 March | UDRP-Lock WG Meeting | Preparations for presentation of Initial Report at ICANN Meeting in Beijing | Working Group |
| 28 March | UDRP-Lock WG Meeting | Preparations for presentation of Initial Report at ICANN Meeting in Beijing (if needed) | Working Group |
| 6-11 April | ICANN Meeting in Bejing | Presentation of the Initial Report to the GNSO Council as well as ICANN Community | Working Group |
| 26 April | Closing of initial comment period |  | ICANN Staff |
| 2 May | UDRP-Lock WG Meeting | Review of public comments received Update of work plan to set timeline for delivery of Final Report | Working Group |
| 9 May | UDRP Lock WG Meeting | Continue review of public comments received | Working Group |
| 16 May | UDRP Lock WG Meeting | Continue review of public comments received | Working Group |
| 17 May | Closing of reply period public comment forum & development of summary report |  | ICANN Staff |
| 23 May | UDRP Lock WG Meeting | Continue review of public comments received | Working Group |
| 30 May | UDRP Lock WG Meeting | Continue review of public comments received | Working Group |
| 6 June | UDRP Lock WG Meeting | Continue review of public comments received Prepare draft of Final Report | Working Group |
| 13 June | UDRP Lock WG Meeting | Continue review of public comments received Review draft of Final Report & discussion of any open items | Working Group |
| 20 June | UDRP Lock WG Meeting | Continue review of public comments received Review draft of Final Report & discussion of any open items | Working Group |
| 27 June | UDRP Lock WG Meeting | Continue review of public comments received Review draft of Final Report & discussion of any open items | Working Group |
| 4 July | UDRP Lock WG Meeting | Final review of Final Report | Working Group |
| 7 July | Publication deadline for GNSO Council meeting in Durban | Publication of Final Report | ICANN Staff |