GNSO OSC CONSTITUENCY & STAKEHOLDER GROUP OPERATIONS

WORK TEAM

TASK 1 SUBTASK 4 DRAFT WORK PLAN

12 May 2009

Task 1: Enhance existing constituencies by developing recommendations on constituency participation rules, operating principles, and database of members

Subtask 4: Develop a “toolkit” of in-kind staff support and/or services for all constituencies.

| Action Items/Deliverables | Lead | Participants | Status | Start Date | Due Date |
| --- | --- | --- | --- | --- | --- |
| Develop a “toolkit” of in-kind staff support and/or services for all constituencies. | Julie | Chuck | Initiated | 11 May 09 | 14 Aug 09 |
| Using the results from the GNSO Survey Final Report, 28 January 2009, pg. 7-8 as a base, prepare a first draft of suggested elements of a toolkit & feedback request. | Julie | Chuck | TBD | 11 May 09 | 14 May 09 |
| Distribute the Task 4 Work Plan and Toolkit Request first draft to the full CSG WT for comment with a request for additional ideas for other possible tool kit elements. | Julie | Chuck | TBD | 14 May 09 | 14 May 09 |
| Incorporate CSG WT input into the first draft to produce a 2nd draft of suggested toolkit elements. | Julie | Chuck | TBD | 22 May 09 | 29 Jun 09 |
| Distribute the second draft to the full GNSO for comment with a request for additional ideas for other possible tool kit elements. | Julie | Chuck | TBD | 01 Jun 09 | 31 Jul 09 |
| Incorporate the full GNSO comments to produce a 3rd draft. | Julie | Chuck | TBD | 31 Jul 09 | 14 Aug 09 |
| Request cost and feasibility estimates for each toolkit element (one time costs, ongoing costs, costs per constituency/SG, etc.) | Julie | Chuck | TBD | 05 Jun 09 | 31 Jul 09 |
| Prepare final recommendations. | Julie | Chuck | TBD | 31 Jul 09 | 14 Aug 09 |
| Obtain CSG WT Approval | Julie | Chuck | TBD | 14 Aug 09 | 28 Aug 09 |
| Submit to OSC for consideration | Julie | Chuck | TBD | 28 Aug 09 | 28 Aug 09 |

# Footnotes

From the Board Governance Committee (BGC) GNSO Review Working Group Report on GNSO Improvements, 6. Recommendations re: Constituency Structure, 6.2 Steps to Improve Effectiveness, p. 44, para. 2 and 6.