# ICANN GNSO Operating Steering Committee (OSC)

# Chairman’s Overview of Work Items v2:  March 2010

Wiki:	  https://st.icann.org/icann-osc/index.cgi?operations_steering_committee_osc

Timeline: all teams to complete all work by 1 June 2010

| Deliverable | Item | Status (for team) | Sent | Complete? |
| --- | --- | --- | --- | --- |
| GNSO Council Operations Team GCOT Chair: Ray Fassett |
| GNSO Operating Procedures (GOP) | Table of Contents | Ken will add TOC on completion |  | Not OSC task |
|  | Section 1 Introduction and Scope | No action required |  | NA |
| GNSO Operating Procedures (GOP) | Section 2.1 Term Limits | Under team review |  |  |
|  | Section 2.2, 2.3 | No action required |  | NA |
|  | Section 2.4 Board Seat Elections | Staff to draft |  |  |
|  | Sections 3.1-3.7 | No action required |  | NA |
|  | Section 3.8 Vacancies and Absences | Staff draft in progress |  |  |
|  | Section 4 Voting | OSC Review | OSC 6 March |  |
| Section 4 Exec Summary |  | OSC Review | OSC 6 March |  |
| 2009 Abstentions Analysis |  | No further action required |  | Done |
| GOP (Cont’d) | Section 4.3 Motions and Votes | Retitle this section; move existing paragraph to 4.3.1-Eligibility and add 4.3.2 statement that it is permissible to offer an explanation for Y, N, or Abstain vote, which will be recorded in minutes |  |  |
|  | Section 4.4 Absentee Voting | GCOT recommended amending this language; awaiting OSC confirmation | OSC 6 March |  |
|  | Section 5 Statements of Interest | Additional team revisions may be required; in progress | OSC 7 March |  |
|  | Section 6 GNSO Work Prioritization | Not GCOT |  | NA |
|  | Section 7 Working Group Guidelines | Not GCOT |  | NA |
|  | Section 8 PDP | Not GCOT |  | NA |
|  | Section 9 Document Revisions | Ken will add a table to document revisions |  | Not OSC task |
| Constituency Stakeholder Group CSG Chair: Olga Cavalli |
| Task 1 Recommen-dations to enhance Constituencies and Stakeholder Groups | Subtask 1: Develop recommendations for a set of participation rules and operating procedures, which all constituencies should abide by | Done | Will be sent with Subtasks 2 and 3 |  |
|  | Subtask 2: Develop recommendations for clear operating principles for each constituency to ensure that all constituencies function in a representative, open, transparent and democratic manner | Finalizing | Will be sent with Subtasks 1 and 3 |  |
|  | Subtask 3: Develop recommendations for creating and maintaining a database of all constituency members and others not formally a part of any constituency that is up-to-date and publicly accessible | Finalizing | Will be sent with Subtasks 1 and 2 |  |
|  | Subtask 4 Tool Kit of Services | Done | Council 5 Nov 09 | Done (Approved by Council 17 Dec 2009. Shared with Board. Staff to implement.) |
| Task 2 Develop a global outreach program to broaden participation in current constituencies |  | Work not yet initiated |  |  |
| Communication & Coordination Team CCT Chair: Mason Cole |
| Recommendations | Report 1 Technology | OSC review completed | Council 20 Feb | Done |
| Recommendations | Report 2 Communications & Coordination | OSC review in progress | OSC 16 Mar |  |

Key: Information only – not OSC volunteer related

Key: OSC action required