Reserved Names Working Group (RN-WG)

Agenda – Wednesday 25 April 2007

- Meeting instructions:

  - Meeting is being recorded and transcribed

  - Please identify yourself when you speak so that the transcribers know to whom they should attribute comments.

  - Listening through the speaker phone is fine, but when you speak please use the handset.

- Review and approve agenda – note the addition of items 5-7 below

- Please send any updates of interest statements to the RN-WG list.

- RN-WG May 3rd meeting

  - The primary objective will be for the full WG to do the following:

    - Review the recommendations under consideration by each subgroup

    - Obtain feedback from the full WG to assist the subgroup in finalizing the recommendations in a way that maximizes full WG support

  - Note: Marilyn will be filling in for Chuck as chair.

- Chuck action item:  Define reserved names per direction provided during meetings in Lisbon

  - Document sent to full WG for review on Friday, 20 April.

  - Review the statement if needed.

  - Any questions or feedback from WG members?

- Should the ‘symbol’ recommendation be included in the RN-WG final report?

- Revised template for subgroup reports

  - Discard previous version

  - Use version sent today

  - A nearly complete version of the Tagged Names report was attached as an example.

- Update on subgroup work (chairs in bold font)

  - Updates should include the following:

    - What expert consultation has been initiated?

      - To whom?

      - When initiated?

      - Deadlines for responses?

    - Have GAC principles been referenced as applicable in the subgroup report?

    - Have IDN WG recommendations been referenced and addressed as applicable in the subgroup report?

    - Summary of recommendations under consideration

    - How close is subgroup membership in reaching rough consensus on the recommendations?

      - Areas of rough consensus

      - Areas of disagreement

    - Input from the full WG designed to help the WG formulate recommendations that are likely to maximize chances of full WG support

  - Subgroups:

    - ICANN/IANA reserved names – Mike Rodenbaugh, Edmond Chung

    - Single & two-character reserved names – Greg Shatan, Patrick Jones, Neal Blair, Marilyn Cade, Mike Rodenbaugh, Victoria McEvedy, Avri Doria, Jon Nevett, Alistair Dixon

    - Geographical & geopolitical names – Mike Palage, Caroline Greer, Tim Ruiz, Alistair Dixon

    - gTLD names at the 2nd (or 3rd level if applicable) – Ray Fassett, Edmond Chung, Patrick Jones

    - Controversial names – Avri Doria, Marilyn Cade, Victoria McEvedy, Tamara Reznik, Mike Palage

- Status update on Chuck/Liz action items

  - Chair/ICANN Policy Staff Tasks by Category

- Use of symbols in Reserved Names

- Tagged names

- NIC, Whois and www

- Third level names

- Other names at the second level

  - General Tasks for Chuck and Liz

- Define reserved names per direction provided during meetings in Lisbon – Draft completed by Chuck; see agenda item 5 above.

- The following task has was completed by Liz: Reorganize the RN-WG report so that recommendations are grouped in the following categories:

  - Reserved name recommendations ready for input into the New gTLD PDP report

  - Recommendations for possible use in the New gTLD evaluation process, not as reserved names

    - Geographical and geopolitical names

    - Controversial names

  - Categories of names deemed to be out of scope for the RN-WG

    - Registry specific names at the second and third level

    - Other reserved names at the second level

- The following task should be accomplished in the subgroup reports as applicable:  Add the GAC Principles for New gTLDs to the RN-WG report and reference them in applicable name categories

- Liz completed the following task on Friday, 20 April:  Request that the SSAC identify any possible security or stability issues with regard to RN-WG recommendations as well as suggestions as to how any such issues might be mitigated

- The following task will be completed once the recommendations are complete or as soon as possible: Create an annex as feasible (with no explanations) which is simply the full proposed list of reserved names listed alphanumerically

- The following task was completed on Friday, 20 April including distributing subgroup report format to the RN-WG list: Prepare report format specifications and distribute to WG

- Identify any special needs of subgroups

- Subgroup action item for Tuesday, 1 May: submit draft subgroup reports to Liz for format check

- Action items for next meeting on Wednesday, 3 May

  - Subgroups

    - Consider feedback received from full WG regarding recommendations

    - Finalize recommendations as much as possible

    - Be prepared to give a detailed report including the following:

      - Status of any expert consultation

      - Description of how GAC principles and/or IDN WG recommendations were incorporated into the subgroup report

      - Summary of recommendations proposed by the subgroup

      - Level of consensus on the recommendations

        - Areas of agreement

        - Areas of disagreement

        - How will areas of disagreement be resolved?

  - Chuck and Liz

    - Incorporate reserved name definition (focus) into final report

    - Incorporate the following reserved name category reports into the final report:

      - Use of symbols in Reserved Names

      - Tagged names

      - NIC, Whois and www

    - Incorporate the following reports into the final report

      - Third level names

      - Other names at the second level

  - Liz

    - Follow-up with SSAC regarding request for feedback and be prepared to report on status in 3 May meeting

    - Follow-up on all requests for expert consultations and be prepared to report on status in 3 May meeting

    - Create the first draft of an annex as feasible (with no explanations) which is simply the full proposed list of reserved names listed alphanumerically

    - If possible, distribute first draft of final report for preliminary review by the full WG Note that this draft will not include final subgroup reports.)

  - Chuck – coordinate with Marilyn regarding the 3 May meeting

(Teleconference details to be provided by Glen.)