Thick Whois PDP – Proposed Work Plan

Updated 31 July 2013

| Target Date | What | Deliverable / Topic for Discussion | Who |
| --- | --- | --- | --- |
| 12 March 2013 | WG Meeting | Review work plan Finalize questions for expert group Review stability, data escrow, authoritativeness and synchronization / migration templates Review issues identified for those topics (see table overview) | WG |
| 19 March 2013 | WG Meeting | Finalize review of stability, data escrow, authoritativeness and synchronization / migration templates and responses to issues identified for those topics | WG |
| 26 March 2013 | WG Meeting | Preparation for session in Beijing Meeting Review accessibility topic and issues identified (see table overview) | WG |
| 2 April 2013 | WG Meeting (?) | Finalize preparations for session in Beijing Finalize review of accessibility topic and response to issues identified for those topics | WG |
| 8 April 2013 | WG F2F Meeting (7.30 – 9.00 local time) | Agenda to be determined | WG |
| 23 April 2013 | WG Meeting | Review competition in registry services topic and issues identified (see table overview) | WG |
| 30 April 2013 | WG Meeting | Finalize review of competition in registry services topic and response to issues identified | WG |
| 7 May 2013 | WG Meeting | Review cost implications topic and issues identified (see table overview) | WG |
| 14 May 2013 | WG Meeting | Finalize review of cost implications topic and response to issues identified | WG |
| 21 May 2013 | WG Meeting | Review existing Whois applications topic and Registrar Port 43 Whois requirements topic and issues identified (see table overview) | WG |
| 28 May 2013 | WG Meeting | Finalize existing Whois applications topic and Registrar Port 43 Whois requirements topic and response to issues identified | WG |
| 31 May 2013 | First draft of Initial Report | Circulate first draft of Initial Report | Staff |
| 4 June 2013 | WG Meeting | Review Privacy & Data Protection topic and issues identified (based on proposal from the sub-team) | WG |
| 11 June 2013 | WG Meeting | Finalize review of privacy & data protection topic and response to issues identified | WG |
| 18 June 2013 | WG Meeting | Review Initial Report | WG |
| 21 June 2013 (Durban Meeting Publication Deadline) | Publication of Initial Report | Publication of Initial Report for public comment | Staff |
| 25 June 2013 | WG Meeting | Preparation for Durban Meeting | WG |
| 14-18 July 2013 | ICANN Meeting in Durban | Presentation of Initial Report | WG |
| 4 August | Closing of public comment forum | Closing of public comment forum on Initial Report | Staff |
| 6 August | WG Meeting | Review Work Plan and start review of public comments | WG |
| 13 August | WG Meeting | Continue review of public comments | WG |
| 20 August | WG Meeting | Continue review of public comments | WG |
| 27 August | WG Meeting | Continue review of public comments | WG |
| 3 September | WG Meeting | Continue review of public comments | WG |
| 10 September | WG Meeting | Continue review of public comments | WG |
| 17 September | WG Meeting | Finalize review of public comments | WG |
| 24 September | WG meeting | Review first draft of Final Report | WG |
| 1 October | WG meeting | Continue review of draft Final Report | WG |
| 8 October | WG meeting | Finalize review of draft Final Report | WG |
| 20 October | Final Report submission | Submit Final Report to GNSO Council | WG |
| 21 October | Document deadline | Motions and Documents Due for GNSO Council Meeting 31 October |  |